Messenger Workspace

Software Project Plan & Implementation Specification

| Document control | Value |
| --- | --- |
| Version | 1.0 |
| Status | Implementation-ready |
| Project type | Browser extension — Chrome, Edge, and Brave |
| Technical baseline | Manifest V3 • JavaScript/TypeScript • CSS |
| Prepared for | Direct development (no separate design phase) |
| Last updated | 22 August 2026 |

A presentation-only workspace enhancement for Facebook Messenger.

# 1. Executive Summary

Messenger Workspace is a browser extension that improves the visual presentation of Facebook Messenger in the user’s own browser. It makes Messenger feel more focused and workspace-oriented through layout, typography, spacing, theme, and local interface enhancements—without changing Messenger’s messaging behavior or communicating with Facebook systems.

## Product Positioning

| Area | Decision |
| --- | --- |
| Primary outcome | A cleaner, more readable and configurable Messenger workspace. |
| Delivery approach | Begin development immediately; validate small increments in-browser rather than running a standalone design phase. |
| Safety boundary | Presentation and local settings only. No automation, scraping, authentication access, or network interception. |
| Supported browsers | Chromium browsers: Chrome, Microsoft Edge, and Brave. |
| Initial architecture | Manifest V3 extension with content scripts, modular UI components, a selector adapter, CSS theme tokens, and local storage. |

# 2. Objectives and Success Criteria

Improve day-to-day readability and reduce visual clutter in Messenger.

Offer a stable, maintainable enhancement layer that survives ordinary Messenger DOM updates.

Let users tailor presentation options locally, without data leaving the browser.

Keep page performance and Messenger’s native interactions intact.

| Success measure | Target for v1 |
| --- | --- |
| Safety | No code path sends messages, invokes Messenger APIs, captures credentials, or automates page interactions. |
| Usability | Theme and density settings apply reliably after page navigation and chat changes. |
| Compatibility | Core layout works in current Chrome, Edge, and Brave releases. |
| Performance | No sustained visible lag; MutationObserver work is filtered and debounced. |
| Maintainability | Selectors and page-specific adaptation are isolated from theme and feature modules. |

# 3. Scope and Explicit Boundaries

## In scope

CSS-driven visual changes: color, typography, spacing, density, panels, and non-destructive hiding of visual clutter.

A small extension-owned settings surface (overlay or popup) for local preferences.

Reading page structure only as needed to attach presentation styles or update extension-owned UI.

Resilience mechanisms that reapply presentation styles when Messenger navigates or rerenders.

Local settings stored with chrome.storage; optional import/export of preferences later.

## Out of scope — never implement

| Category | Prohibited behavior |
| --- | --- |
| Messaging automation | Auto-send, scheduled send, bulk messaging, auto-reply, reactions, typing, clicks, opening chats, scrolling, or marking messages read. |
| Data collection | Exporting, transmitting, indexing, or externally storing message content, participants, attachments, cookies, or tokens. |
| Platform interference | Network interception, private API calls, authentication bypass, security circumvention, or modification of Messenger business logic. |
| Automation tooling | Selenium, Puppeteer, bot flows, or any simulated user behavior against Messenger. |

# 4. Account Risk Assessment

This plan deliberately minimizes account risk by limiting the extension to local presentation changes. A browser extension cannot guarantee how a platform will interpret every third-party tool; users remain responsible for reviewing applicable platform terms. The boundaries below are product requirements, not optional guidelines.

| Risk level | Examples | Project response |
| --- | --- | --- |
| Low | Injecting CSS; extension-owned overlay; DOM observation for rerender detection; local preference storage. | Permitted, with least-privilege permissions and no content export. |
| Medium | Programmatic clicks; auto-opening chats; auto-scroll; auto-read markers; reactions. | Excluded from backlog and blocked by code-review rules. |
| High | Sending messages; bulk actions; conversation scraping; cookies/tokens; request interception; bot automation. | Never implement. Treat any proposal as a scope violation. |

## Required Safeguards

Use the narrowest possible host permissions; start with Messenger URLs only.

Do not request cookies, webRequest, debugger, tabs (unless later justified), or broad host access.

Do not log chat content, names, message text, or identifiers.

Keep all preferences on-device via chrome.storage; no analytics or remote configuration in v1.

Include a one-click disable control and a clear “presentation-only” statement in extension documentation.

# 5. Technical Architecture

The implementation is intentionally modular. Messenger-specific selectors are treated as an adapter layer so changes in the site’s DOM do not spread through the project.

| Module | Responsibility |
| --- | --- |
| manifest.json | Manifest V3 declaration, scoped content-script registration, assets, and permissions. |
| Content bootstrap | Starts modules once per document; detects navigation and lifecycle changes. |
| Selector adapter | Contains centralized, versioned selectors and safe element lookup helpers. |
| Theme engine | Applies CSS variables and root classes from user preferences. |
| Layout enhancer | Applies non-destructive layout and density rules; never triggers user actions. |
| Observer coordinator | Uses a filtered, debounced MutationObserver only to reapply styles after relevant rerenders. |
| Settings UI | Extension-owned controls; validates preference values and sends only local messages. |
| Storage service | Typed access to chrome.storage with defaults and schema migration. |
| Diagnostics | Developer-only, opt-in local logs that never include page content. |

## Suggested Repository Structure

messenger-workspace/

manifest.json

src/content/  # bootstrap, observer, selector adapter

src/features/ # theme, density, layout, focus modes

src/settings/ # popup or overlay UI

src/shared/   # storage schema, constants, types

src/styles/   # tokens, base styles, feature styles

tests/        # unit, fixture, and browser checks

docs/         # privacy statement, compatibility notes, release checklist

# 6. Implementation Plan

Development begins immediately. Each phase produces a usable increment and includes targeted validation; visual decisions are made in code against a real browser session, not deferred to a separate design stage.

| Phase | Outcome | Key tasks | Exit criteria |
| --- | --- | --- | --- |
| 0 — Foundation | Loadable extension skeleton | Create MV3 manifest; scope host match; establish linting, formatting, build and local loading instructions. | Extension loads cleanly with no unnecessary permissions. |
| 1 — Safe styling core | Themeable visual baseline | Inject style root; define CSS tokens; apply base typography, colors, spacing, and density presets. | Changes persist locally and do not impair normal Messenger interactions. |
| 2 — Layout enhancements | Workspace-oriented layout | Implement responsive width, side-panel treatment, visual clutter controls, and focus mode classes. | Layouts work across common viewport sizes; native UI remains accessible. |
| 3 — Resilience & settings | Reliable configurable experience | Add storage service, settings UI, selector adapter, lifecycle detection, debounced rerender recovery. | Preferences survive reload; UI remains stable across navigation and chat changes. |
| 4 — Hardening | Release candidate | Cross-browser checks, accessibility pass, performance profiling, privacy/security review, packaging. | All acceptance checks pass; known selector limitations documented. |
| 5 — Private rollout | Personal installation-ready build | Package a local build, document unpacked installation, retain a rollback copy, and record version notes. | The extension can be installed, disabled, updated, and rolled back safely on the owner’s browsers. |

# 7. Development Standards

| Topic | Standard |
| --- | --- |
| Language | Use TypeScript when practical; otherwise use modern JavaScript with JSDoc types. Avoid implicit globals. |
| Module design | Single-responsibility modules; no direct selector use outside the selector adapter. |
| DOM safety | Query defensively, handle absent elements, and prefer CSS classes/variables over DOM restructuring. |
| Observer discipline | Observe the smallest stable root; filter mutations; debounce updates; disconnect on teardown. |
| Styling | Use a namespaced root class and CSS custom properties. Avoid !important unless a selector conflict is documented. |
| Accessibility | Respect reduced motion; retain keyboard reachability; maintain meaningful contrast; do not hide controls required for native use. |
| Privacy | No telemetry or external requests. Never write page content to logs, storage, or error reports. |
| Reviews | Require a boundary check: “Does this read/export data, alter network behavior, or simulate an interaction?” If yes, reject it. |

# 8. Testing and Quality Strategy

| Test layer | Focus | Examples |
| --- | --- | --- |
| Unit tests | Pure behavior | Preference validation, default merging, CSS-token mapping, selector adapter fallbacks. |
| Fixture tests | DOM tolerance | Use sanitized, synthetic HTML fixtures to verify selectors; never store real conversations. |
| Manual browser checks | Real-page presentation | Load unpacked extension; test navigation, chat switching, reload, viewport widths, theme toggles, disable/enable. |
| Cross-browser checks | Chromium compatibility | Repeat smoke tests in Chrome, Edge, and Brave. |
| Performance checks | Observer and layout cost | Confirm no runaway callbacks or cumulative injected nodes during extended navigation. |
| Security/privacy review | Boundary enforcement | Inspect permissions, network panel, storage keys, logs, and package contents before release. |

## Release Acceptance Checklist

Manifest has only justified permissions and Messenger-scoped host matches.

No content script code dispatches click, keyboard, submit, focus, scroll, or network actions to Messenger.

No message content or account information is persisted or sent externally.

Settings work after reload and are reversible from the extension UI.

Native message composing and sending remain entirely user-driven.

Tested on supported browsers and documented known visual compatibility gaps.

# 9. Milestones and Deliverables

| Milestone | Deliverable | Completion evidence |
| --- | --- | --- |
| M1: Skeleton | MV3 extension, local install guide, code standards configuration. | Extension loads; scoped injection confirmed. |
| M2: Visual foundation | Theme tokens and initial density/layout rules. | Before/after screenshots using non-sensitive account views. |
| M3: Configurable workspace | Settings UI, persistence, focus and layout options. | Settings test checklist completed. |
| M4: Stable beta | Observer resilience, browser testing, accessibility and performance pass. | QA report and known-issues list. |
| M5: Private-use v1 | Versioned local package, installation notes, changelog, and backup copy. | Private installation and rollback checklist completed. |

# 10. Risks and Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Messenger DOM changes break selectors | High | Centralize selectors; feature-detect; fail gracefully; maintain a quick selector update path. |
| Styles conflict with native UI | Medium | Use namespaced rules, small changes, visual regression checks, and an immediate disable control. |
| Observer causes performance degradation | Medium | Limit observed roots, filter mutations, debounce, and profile long sessions. |
| Scope creep into automation | Medium | Maintain explicit prohibited list; use mandatory review questions and acceptance checklist. |
| User concern about privacy/account safety | Medium | Use minimal permissions, no network activity, transparent documentation, and open source review where feasible. |
| Messenger or browser platform changes | Low–Medium | Use private unpacked installation, keep capabilities presentation-only, and periodically validate browser compatibility after major updates. |

# 11. Future Roadmap

| Timeframe | Candidate capabilities (still presentation-only) |
| --- | --- |
| Post-v1 | Additional themes, font-size and density presets, compact navigation, configurable visual focus modes. |
| v1.x | Import/export of local appearance preferences, per-browser profiles, accessibility refinements, selector compatibility updates. |
| v2 exploration | Optional locally processed visual summaries such as unread-count emphasis—only if built without message extraction, external transfer, or actions on behalf of the user. |

Any future proposal must pass the original safety boundary: it may improve what the user sees, but it must not read/export private chat data beyond what is necessary for rendering, automate behavior, interfere with requests, or act as the user.

# 12. Definition of Done

Messenger Workspace v1 is complete when it delivers a polished, configurable Messenger presentation layer; uses Manifest V3 with minimal permissions; stores only local preferences; remains responsive during normal Messenger navigation; passes the release acceptance checklist; and contains no feature that automates Messenger or transmits private Messenger data.

# 13. Private-Use Delivery and Maintenance

Messenger Workspace is intended for personal, private use. It will not be submitted to a browser extension store, marketed publicly, or distributed as a public product. Development can therefore use a local unpacked-extension workflow while preserving the same safety, privacy, and quality requirements.

| Area | Private-use approach |
| --- | --- |
| Installation | Load the extension unpacked from the local development/build folder in the owner’s browser. |
| Updates | Keep a versioned backup before replacing a build; update only after a short local smoke test. |
| Rollback | Disable the current build and reload the prior known-good folder if a Messenger UI update causes an issue. |
| Documentation | Maintain a concise personal install guide, change log, compatibility notes, and a list of active permissions. |
| Data handling | Keep the package and settings local. Do not add analytics, public telemetry, remote configuration, or external data transfer. |